PROJECT PLANNING PHASE

Overview

The Project Planning Phase defines how the project will be executed in a structured and organized manner. It establishes the roadmap for completing the implementation efficiently while ensuring all objectives are achieved within the available time and resources.

This project focuses on configuring ServiceNow features to enforce business rules and migrate system configurations. Proper planning is essential to sequence the activities logically, avoid configuration errors, and ensure smooth deployment across environments.

The planning phase involves identifying key tasks such as creating an Update Set, configuring the UI Policy, defining UI Policy Actions, validating captured changes, exporting configurations, importing them into another instance, and testing the final behavior. Each task is arranged into milestones to make the implementation manageable and trackable.

Time estimation is also considered to ensure the project can be completed within the planned schedule. Since the implementation relies on configuration rather than coding, the planning emphasizes accuracy, validation, and environment management.

Overall, this phase provides a clear execution strategy, ensuring that the project progresses systematically from setup to deployment and final verification.

Project Scope

This project focuses on:

- UI customization

- Business rule enforcement

- Configuration migration

Milestones

| Milestone | Description |
| --- | --- |
| Milestone 1 | Create and configure Update Set |
| Milestone 2 | Create UI Policy and UI Policy Action |
| Milestone 3 | Export and Import Update Set |
| Milestone 4 | Testing and Validation |

Time Estimation

| Task | Estimated Time |
| --- | --- |
| Update Set Creation | 10 minutes |
| UI Policy Configuration | 20 minutes |
| Migration Process | 15 minutes |
| Testing | 15 minutes |